# BINGHAM COUNTY UTILITY COORDINATING COUNCIL

# MEETING MINUTES

# August 8, 2019

# President:		Phillip Colborn

Vice President:	Dusty Whited

Sec/Treasurer:		Rebecca Fangsrud

# ATTENDEES:

| Phillip Colborn | Intermountain Gas | 220-6587 | phillip.colborn@intgas.com |
| --- | --- | --- | --- |
| Dusty Whited | Bingham County | 782-3864 | dwhited@co.bingham.id.us |
| Troy Lenhart | Bingham County | 782-3863 | tlenhart@co.bingham.id.us |
| Rebecca Fangsrud | Bingham County | 782-3173 | rfangsrud@co.bingham.id.us |
| Luke Jolley | Harper-Leavitt Engineering | 785-2977 | lukej@hleinc.com |
| David Romrell | Bingham County | 782-3172 | dromrell@co.bingham.id.us |
| Jacob Shuler | Direct Communications | 241-8132 | jacobs@directcom.com |
| Daniel Parrish | Direct Communications | 406-3503 | danielp@directcom.com |
| Chad Muntean | Intermountain Gas | 982-0373 | chad.muntean@intgas.com |
| Heinz Schreier | Sparklight | 589-2401 | heinz.schreier@sparklight.biz |

- Phillip Colborn, called the meeting to order.

- The minutes from the June 13, 2019 meeting were approved as written.

# Old Business:

# Intermountain Gas – Phillip Colborn stated work has been completed on Groveland Road and the City of Blackfoot relocation project is done.  The HPSS going down 100 and 200 North is finished.

# Cable One – Heinz reported they are mostly doing maintenance items.

# Direct Communications – Jacob informed the project going down highway 91 to the jail is close to being finished.  There is one more bore left to do and then it will be complete.

# County Road & Bridge – Dusty reported the Groveland Road project is still moving forward.  A contract will be signed next Wednesday with Keller Engineering for the Construction Engineering & Inspections on Groveland Road.  Then a meeting will be set up with J.B. Parsons to get a construction schedule.

# ITD Projects – Melodie Halstead was not able to attend the meeting today, but she sent the current Idaho Transportation Department’s Monthly Project Report.  (See attachment.)  Melodie’s email stated “We have added several new projects in the Design Section. Would you please ask everyone to review the areas and get with me or our ITD Engineering Group that will be working on that project so that we can make sure that we get all the utilities identified on the plan sets?”

# Financial Report:

# Current Business Checking Balance as of 7/31/19 – $530.23

To date, dues have been collected from the following for 2019:

# Atomic City

# Bingham County

# City of Blackfoot

# Dig Line Inc

# Idaho Transportation Department

# Intermountain Gas

# Harper-Leavitt Engineering

# Direct Communications

# Idaho Power

# If you have not paid the membership dues for 2019, please remit $25.00 at your earliest convenience.

# Subdivision Review:  David Romrell presented two new subdivisions to the coalition. (Attachment to these minutes.)  Greg’s Subdivision located off the west end of 37 South (Lovell Lane) and Boots-N-Roses Estates at the intersection of Porterville and Groveland Road.  Stone River Estates is a 29 lot subdivision off of 1600 North along the river. The final plat is being reviewed.

# New Business:

# County Projects – The chip seal and fog coats are all done for this year.  The road crews are working on road maintenance.  They will be working in the mountains on the roads for about 1 month.

# Intermountain Gas – Phillip ran 4” low pressure line down Mitchell Lane to the new home Steadman’s built, so eventually it will allow them to back feed the area out there.  There is a big monitor out on Thompson Lane so the plan is to upgrade the lines to increase capacity.  Gas lines are being installed in a couple of subdivisions for Steadman’s Construction and one is going in Deer Meadows for Scott Briscoe.

# Phillip’s district will be changing in about a month, he will no longer come up past Fort Hall.  He will continue attending the meetings until his term is up and a new president is elected.

The next Bingham County UCC meeting will be held at 10:00 a.m. on October 10, 2019, at the Bingham County Road and Bridge Offices.

Meeting adjourned